## Slide 1
Software Project Management
Team 3:
Thai Thi Hong Minh
Le Thi Thuy Dung
Le Dinh Nhat Khanh
Nguyen Tung Duong
Fitness and yoga online System
1
04/12/2016
Notes: 1

## Slide 2
Thai Thi Hong Minh 100%
Le Dinh Nhat Khanh 100%
Le Thi Thuy Dung 100%
Nguyen Tung Duong 80%

## Slide 3
Content:
1. Background
    Vision and statement
    Start day _ end day
    Budget
2.Requirement phase
    Actor list
    Use Cases List
    Use Cases Diagram
    Context Diagram
Software Project Management
Fitness and yoga online System
3
04/12/2016

## Slide 4
3.WBS
    WBS System
    WBS product
4.Plan
    Delphi
    Detail plan
5.EVM
    BCWS
    BCWP
    ACWP
    CPI, SPI
Fitness and yoga online System
Software Project Management
4
04/12/2016

## Slide 5
Vision statement
For people who want a training system which is convenient and employees who want work easily and conveniently then Fitness and Yoga Online System (FaYOS) is a great system. Unlike other offline systems, FaYOS is an online system that helps create favorable conditions for the management of time and personnel. Customers can manage the schedule, get the latest news from the Centre and pay with just a few steps in everywhere that have Internet. Staff and coaches will also do things more conveniently because everything now is stored automatically, helping mourning work efficiency.
1. Background
5
04/12/2016

## Slide 6
1. Background
Start day _ End day and Budget
Start day | 2/11/2016
End day | 10/4/2017
Budget | $62.000
6
04/12/2016

## Slide 7
Actors List
Actor | Rules, Responsibility | Priority
Manager | Manage the system | 1
Staff | Manage trainers, trainees, courses, schedule, provide supports,... | 2
Trainer | Register courses, recievie notifications, calendar,... | 3
Trainee | Register for courses, pay the fees,maintaince the schedule | 3
2. Requirement phase
7
04/12/2016

## Slide 8
Use Cases List
2. Requirement phase
8
04/12/2016

## Slide 9
Use Cases Diagram
2. Requirement phase
9
04/12/2016

## Slide 10
Context Diagram
2. Requirement phase
10
04/12/2016

## Slide 11
WBS (System)
3. WBS
11
04/12/2016

## Slide 12
WBS (Product)
3. WBS
12
04/12/2016

## Slide 13
Delphi
4. Plan
13
04/12/2016

## Slide 14
Detail Plan
4. Plan
14
04/12/2016

## Slide 15
Plan Cost
5.EVM
15
04/12/2016

## Slide 16
BCWS – BCWP – ACWP - CPI - SPI
5.EVM
16
04/12/2016

## Slide 17
5.EVM
Plotting CPI and SPI
17
04/12/2016

## Slide 18
5.EVM
Forecast
18
04/12/2016

## Slide 19
Thank you for listening!
19
04/12/2016